Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | AI BLOGNEST API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the Node.js and Express.js backend so that the application can receive API requests.. | 2 | High |  |
|  | Database | USN-2 | As a developer, I can connect the application to MongoDB using Mongoose so that application data can be stored persistently. | 2 | High |  |
| Sprint-1 | Project Setup | USN-3 | As a developer, I can configure environment variables so that database, JWT and AI credentials remain secure.. | 1 | High |  |
| Sprint-2 | Authentication | USN-4 | As a user, I can register using my name, email and password so that I can create an account.. | 2 | High |  |
| Sprint-1 | Authentication | USN-5 | As a user, I can log in using my email and password so that I can access protected services. | 2 | Medium |  |
| Sprint-1 | Blog Management | USN-6 | As an authenticated user, I can create a blog with title, content and category so that I can store my content.. | 1 | High |  |
| Sprint-2 | Dashboard | USN-7 | As an authenticated user, I can create a blog with title, content and category so that I can store my content.. | 2 | Low |  |
| Sprint-1 | API Validation | USN-8 | As a developer, I can validate API input so that invalid requests are rejected.. | 2 | High |  |
| Sprint-3 | Error Handling. | USN-9 | As a developer, I can handle API errors consistently so that users receive meaningful error responses. | 2 | Medium |  |
| Sprint-1 | Testing. | USN-10 | As a tester, I can test authentication, blog and AI endpoints using Postman so that the system functionality can be verified.. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 01 Sep 2026 | 06 Sep 2026. | 11 | 06 Sep 2026 |
| Sprint-2 | 12 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 12 |  |
| Sprint-3 | 14 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 14 |  |

Velocity:

Average Velocity = Total Story Points Completed / Total Sprint Duration

For our Project:-

Average Team Velocity = 2.06 Story Points per Day

BURNDOWN CHART:-

| Day | Remaining Story Points |
| --- | --- |
| Day 0 | 37 |
| Day 1 | 35 |
| Day 2 | 33 |
| Day 3 | 31 |
| Day 4 | 29 |
| Day 5 | 27 |
| Day 6 | 25 |
| Day 7 | 23 |
| Day 8 | 21 |
| Day 9 | 19 |
| Day 10 | 17 |
| Day 11 | 15 |
| Day 12 | 13 |
| Day 13 | 11 |
| Day 14 | 9 |
| Day 15 | 7 |
| Day 16 | 5 |
| Day 17 | 2 |
| Day 18 | 0 |